## Slide 1
PROGRESS UPDATE
Command-line CDM hex-meshing tool
From GUI-only research code → a scriptable, headless, CPU-capable CLI
Build it (Docker or native), run any stage or the whole pipeline, verify with one command
Branch cli-runner · validated on an RTX 4090 · driver 580.159.03, CUDA 12.4
Notes: One-line framing — we took the interactive "interactive-hex-meshing" (CDM) research tool and made it run from the command line, on a server with no screen, and even with no GPU, without touching the research algorithms.

## Slide 2
SECTION A — WHAT WE BUILT & WHERE IT STANDS
What the tool does?
Turns a 3D tetrahedral mesh into a clean hexahedral mesh
Four pipeline stages, one CLI subcommand each: deform → decompose → discretize → hexahedralize
File in → run-directory out; final stage emits result.mesh + result_metrics.yaml
We did not change the research math - only added thin wrappers + new helper files
2 / 22
Notes: Each stage hands an HDF5 file to the next. The "quality" of the output is a hex mesh with 0 inverted (flipped) cells — that's our hard pass gate. We'll come back to that.

## Slide 3
SECTION A — WHAT WE BUILT & WHERE IT STANDS
The asks → what's done (scoreboard)
# | Request | Status
1–3 | From-scratch build guide: Docker and native, + one-step Dockerfile | Done
4–5 | Documented for the report + ship the compiled binary | Done
6–7 | Simplest usage + I/O behaviour + test cases | Done
8–9 | Track original-source changes + keep under Git | Done
10 | Run without GUI / auto-close GUI (--exit-after) | Done
11 | True headless — no window at all (--headless) | Done
12 | Which steps need NVIDIA / Vulkan / GPU | Done
13 | CPU-only feasibility per stage | Done — implemented
3 / 22
Notes: Every item from the email is answered. The two "stretch" goals — true headless and CPU-only — were not just scoped but actually built and validated. The only open item is the Git push, held to a single batch at week's end (our choice).

## Slide 4
SECTION B — DOCKER IMAGES & THE BINARIES
Three Docker artifacts (one builder, two shippable images)
Dockerfile (env-only) — installs dependencies only; you bind-mount source + run compile.sh. The original/dev workflow.
Dockerfile.build (self-contained, recommended) — COPYs the source and compiles inside the image. Multi-stage with two selectable targets → the two images we ship.
Build is GPU-free (nvcc cross-compiles); a GPU is needed only to run.
docker build -f Dockerfile.build --target build -t hexmesh-cli:latest . # devel image
docker build -f Dockerfile.build --target runtime -t hexmesh-cli:slim . # slim image
# Verify sizes instead of copying historical numbers:
docker images --format '{{.Repository}}:{{.Tag}} {{.Size}}' \
| grep -E '^(hexmesh-cli|docker-hexmesh):'
docker image inspect hexmesh-cli:latest hexmesh-cli:slim docker-hexmesh:latest \
--format '{{index .RepoTags 0}} {{.Size}} bytes'
4 / 22
Notes: The key simplification this cycle is the one-step Dockerfile.build: a reviewer needs only two commands and gets a ready-to-run image — no host-mounted source, no manual compile. It also fails loudly if either binary is missing (we hardened compile.sh, which previously masked a failed evocube build). On this Docker engine, 'docker images' reports the local unpacked footprint while 'docker image inspect .Size' reports the smaller content-store size; both are shown so the metric is unambiguous.

## Slide 5
SECTION B — DOCKER IMAGES & THE BINARIES
Image 1: hexmesh-cli:latest (devel / full)
Base: nvcr.io/nvidia/cuda:12.4.1-cudnn-devel-ubuntu22.04
Measured size: 28.0 GB local unpacked (26.1 GiB); docker image inspect: 9,576,145,179 bytes (9.58 GB)
Contains: compilers (nvcc, build-essential, cmake), full source tree, LibTorch + Vulkan SDK (headers + libs), the compiled hex + evocube binaries, cli_run/, and the tutorial meshes
Use it for: the on-screen GUI (carries the full NVIDIA GL/Vulkan stack), rebuilding after a code change, anything needing the toolchain
5 / 22
Notes: This is the "everything" image. Bigger, but self-contained — you can recompile inside it. Required for true on-screen GUI rendering on the GPU.

## Slide 6
SECTION B — DOCKER IMAGES & THE BINARIES
Image 2: hexmesh-cli:slim (runtime / run-only)
Base: nvcr.io/nvidia/cuda:12.4.1-cudnn-runtime-ubuntu22.04
Measured size: 15.9 GB local unpacked (14.8 GiB); docker image inspect: 5,568,254,519 bytes (5.57 GB)
Reduction: 12.1 GB (~43% smaller) than the devel image by local unpacked footprint
Drops: compilers, source tree, CMake build trees, LibTorch headers/static libs
Keeps: the compiled binaries, runtime .so files, assets/shaders, cli_run/
Vulkan note: bundles lavapipe (Mesa CPU Vulkan ICD) for the off-screen view device; CUDA compute still runs on the NVIDIA GPU via --gpus all. Validated for headless/CLI, not on-screen GUI.
6 / 22
Notes: This is the image to actually deploy/run. The slim base omits the full NVIDIA GL stack, so the view device runs on software Vulkan (lavapipe) while the real math stays on the GPU. Perfectly fine for headless and CPU use; for an on-screen GUI use the devel image.

## Slide 7
SECTION B — DOCKER IMAGES & THE BINARIES
Which image for which mode (quick decision)
Mode | latest (full) | slim
GPU + GUI | Yes — tested | Not recommended
GPU + auto-close GUI (--exit-after) | Yes — tested | Not recommended
GPU + headless | Yes | Yes — tested
CPU compute + headless | Works (needs a Vulkan ICD) | Yes — tested (lavapipe)
CPU compute + GUI | Works; GPU still needed for display | Not recommended
Build / recompile source | Yes | No
Run without an NVIDIA GPU | Not guaranteed | Yes (CPU + headless)
Rule of thumb: latest = GUI, development, debugging, compilation · slim = headless production runs (CPU or GPU compute)
7 / 22
Notes: Example commands:
# slim · CPU + headless (no NVIDIA GPU passed)
docker run --rm -e HEX_LOCAL=1 -v "$PWD/output:/space/output" hexmesh-cli:slim ./cli_run/run.sh deform INPUT.mesh --headless --device cpu
# slim · GPU + headless
docker run --rm --gpus all -e NVIDIA_DRIVER_CAPABILITIES=all -e HEX_LOCAL=1 -v "$PWD/output:/space/output" hexmesh-cli:slim ./cli_run/run.sh deform INPUT.mesh --headless --device cuda
# latest · GPU + GUI with automatic exit
docker run --rm --gpus all -e DISPLAY="$DISPLAY" -e NVIDIA_DRIVER_CAPABILITIES=all -e HEX_LOCAL=1 -v /tmp/.X11-unix:/tmp/.X11-unix:rw -v "$PWD/output:/space/output" hexmesh-cli:latest ./cli_run/run.sh deform INPUT.mesh --exit-after --device cuda
In short: full image for GUI/building; slim image for CPU or GPU headless runs.

## Slide 8
SECTION B — DOCKER IMAGES & THE BINARIES
The binaries we ship (inside the images / in dist/)
Binary | Size | Role | On pipeline path?
hex | 9.1 MB | the whole 4-stage pipeline (deform…hexahedralize); driven by cli_run/run.sh | Yes — this is the tool
polycube_withHexEx (evocube) | 13.5 MB | generates fresh polycube inputs from raw .obj | No — prep utility
hex: ELF 64-bit, dynamically linked, ldd clean, Week-3 build with --headless + --device
hex sha256 8be05b3b…cae508 · evocube sha256 4e72ae09…2d062 (provenance in dist/MANIFEST)
Delivery (2 ways): the Docker image (portable, recommended), or the bare binary as a GitHub Release asset + a dist/…tar.gz (7.5 MB)
8 / 22
Notes: People often ask "which binary do I run?" — it's hex, always via cli_run/run.sh. evocube is only for turning raw .obj surfaces into polycube inputs; the tutorial meshes already ship ready. The bare binary runs only in a matching environment (CUDA 12.4 + driver >=550 + LibTorch 2.6.0+cu124 + Vulkan 1.3.268.0) — that's exactly why we prefer shipping the Docker image.

## Slide 9
SECTION B — DOCKER IMAGES & THE BINARIES
Pinned component versions (the matching environment)
Component | Version / source
Base image | nvcr.io/nvidia/cuda:12.4.1-cudnn-{devel,runtime}-ubuntu22.04
CUDA | 12.4 (host NVIDIA driver must support ≥ this)
LibTorch | 2.6.0+cu124 (download.pytorch.org)
Vulkan SDK | 1.3.268.0 (proven; pinned in compile.sh / run.sh)
evocube | github.com/xmlyqing00/evocube
CDM source | github.com/DavranDev/interactive-hex-meshing, branch cli-runner
9 / 22
Notes: The big libraries are not in Git — setup.sh downloads them. The driver is a host prerequisite we never ship (it's tied to the machine's kernel; Docker injects the host driver at run time). We install the CUDA toolkit for building, never the driver.

## Slide 10
SECTION C — PROVING THE METHODS WORK
The one-command test: smoke_test.sh
Runs all four stages on a tutorial mesh, chaining each stage's HDF5 into the next
Hard pass gate: inverted_count == 0 AND total_hexes > 0
One switch flips display mode:
./cli_run/smoke_test.sh # GUI / --exit-after path (needs X11 or xvfb)
SMOKE_HEADLESS=1 ./cli_run/smoke_test.sh # true headless (no display)
Prints PASS: valid hex mesh (18526 hexes, 0 inverted)
10 / 22
Notes: This is the single answer to "does it still work after I changed the code?" Rebuild → run smoke → look for PASS. Hex counts/quality vary by model and are written to result_metrics.yaml; the gate is 0 inverted, not a specific count.

## Slide 11
SECTION C — PROVING THE METHODS WORK
Verification matrix (same result, every path)
spot.mesh → 18,526 hexes, 0 inverted, scaled-Jacobian mean ≈ 0.86 — identical across:
GUI via xvfb (virtual display)
--headless (no display at all)
slim image, out of the box
the bare extracted binary, in a matching env it did not build
--device cpu with no GPU at all (docker run without --gpus)
11 / 22
Notes: This is the slide that says "we didn't just build features, we proved they converge to the same answer." The fact that GPU, headless, slim, bare-binary, and pure-CPU all land on exactly 18,526 hexes / 0 inverted is the strongest evidence the wrappers are faithful to the original algorithm.

## Slide 12
SECTION C — PROVING THE METHODS WORK
Per-stage runtime GPU evidence (nvidia-smi, RTX 4090)
Stage | peak GPU util | CUDA compute? | CPU-only verdict
0 deform | 72% | yes (libtorch only) | cheap (device knob)
1 decompose | 55% | yes (SDF kernel) | needs kernel port
2 discretize | 13% | no | runs CPU-only now
3 hexahedralize | 66% | yes (projection kernel) | needs kernel port
Polled nvidia-smi every 100 ms per stage. Three stages sit at 55–72% (CUDA-active); discretize barely moves at 13% — runtime confirmation that it does no CUDA compute. That measurement is what turned the CPU-only plan from guesswork into a concrete map.
12 / 22
Notes: We polled nvidia-smi every 100 ms per stage. Three stages sit at 55–72% (CUDA-active); discretize barely moves at 13% — runtime confirmation that it does no CUDA compute. That measurement is what made the CPU-only plan concrete instead of guesswork.

## Slide 13
SECTION D — HOW EACH MODE WAS BUILT
GUI & --exit-after (the Week-1 baseline, item #10)
GUI (default): opens the Vulkan window, interactive
--exit-after: opens the window, runs the script, closes it — still needs a display (real X11 or xvfb)
This is scripted GUI automation, not yet true headless — the stepping-stone to --headless
xhost +local:root # let the container reach your X server
./cli_run/run.sh deform interactive-hex-meshing/assets/tutorial/spot.mesh --exit-after
13 / 22
Notes: This satisfied the email's "auto-close the GUI after the task" ask. It works, but a display (or xvfb) is still required — which is why we went further to true headless.

## Slide 14
SECTION D — HOW EACH MODE WAS BUILT
Headless mode — how it was built (item #11)
Approach: "surfaceless Vulkan" (design B) — create no GLFW window, surface, swapchain, render pipelines, or GUI; keep the Vulkan device so buffers still allocate; never present; run script; exit
Additive, confined to startup — 5 files, no stage / optimizer / view logic touched:
File | Change
hex/src/main.cpp | parse --headless; skip MainLoop()
vkoo/.../Application.{h,cpp} | guard window / surface / swapchain / render-context behind !headless
hex/src/HexMeshingApp.{h,cpp} | skip render pipelines + GUI when headless
cli_run/run.sh | forward --headless
14 / 22
Notes: The win here is that no controller or view code references the swapchain or GUI — they only touch the Vulkan device, which still exists. So skipping the window is a guard at startup, not a rewrite. The GUI-only touchpoints (screenshot, pipeline toggle) are reachable only from mouse/UI events the script path never enters.

## Slide 15
SECTION D — HOW EACH MODE WAS BUILT
Headless mode — verified & how to run
Metric gate PASS (RTX 4090, no DISPLAY): full chain → total_hexes 18526, inverted_count 0 — identical to the GUI run
Needs a Vulkan ICD + GPU but no display, no xvfb
docker run --gpus all --rm -e NVIDIA_DRIVER_CAPABILITIES=all -e HEX_LOCAL=1 \
-v "$(pwd)/output:/space/output" hexmesh-cli:latest \
bash -lc 'SMOKE_HEADLESS=1 ./cli_run/smoke_test.sh'
Per stage: HEX_LOCAL=1 ./cli_run/run.sh deform input.mesh --headless
15 / 22
Notes: "Definition of done" for headless was never "it launches" — it was "it produces the same 0-inverted mesh with no window." That gate passed. The legacy xvfb stopgap still works too, but its X-server teardown can hang after a successful run, so we recommend --headless.

## Slide 16
SECTION D — HOW EACH MODE WAS BUILT
CPU-only mode — how it was built (item #13)
Two-part change, additive, behind a default-cuda knob (GPU path unchanged):
  Device knob: new ComputeDevice() in torch_utils; main.cpp parses --device cpu|cuda; ~39 hard-coded .cuda() → .to(ComputeDevice()) across 5 files
  Two CUDA kernel CPU ports in geomlib (point_tet_mesh_test, generalized_projection) — reuse the identical per-element math (marked __host__ __device__), so CPU == CUDA by construction
Two independent axes: (C) CUDA compute = this work; (V) Vulkan view device = satisfied in software by lavapipe
16 / 22
Notes: The insight from the dependency map split the problem cleanly: removing the GPU is really about CUDA, not Vulkan. Stage 2 was already CPU-only; Stage 0 needed only the mechanical device knob; Stages 1 & 3 needed the two kernel ports. We did all of it.

## Slide 17
SECTION D — HOW EACH MODE WAS BUILT
CPU-only mode — verified, timings & how to run
No GPU at all (docker run without --gpus, lavapipe views): full chain → 18,526 hexes, 0 inverted — identical to GPU
Correct, not fast (kernels are serial):
Stage | CPU time | (GPU)
deform / decompose / discretize / hexahedralize | 5s / 76s / <1s / 269s | ~12s total
./cli_run/run.sh <stage> <input> --headless --device cpu
# or: hex --headless --device cpu --script <cfg>
17 / 22
Notes: A full spot.mesh chain is ~6 min on CPU vs ~12 s on GPU. The honest caveat is performance, not correctness. An easy future win: at::parallel_for over query points would cut that substantially — deferred, correctness first.

## Slide 18
SECTION D — HOW EACH MODE WAS BUILT
Native (non-Docker) build — how & status
The container is only a build environment; nothing in the pipeline requires Docker
Compile-verified on a clean Ubuntu 22.04 (evocube + hex both build)
Key step people forget: install the CUDA toolkit (the compiler nvcc, not the driver)
sudo apt install -y git cmake build-essential libblas-dev liblapack-dev \
libgl1-mesa-dev libx{randr,inerama,cursor,i}-dev libhdf5-serial-dev vulkan-tools
sudo apt install -y cuda-toolkit-12-4 # nvcc only — NO driver
export Torch_DIR=$PWD/lib/libtorch/share/cmake/Torch/
source lib/vulkan-sdk-1.3.268.0/setup-env.sh
cmake -S evocube -B evocube/build && cmake --build evocube/build -j8
cmake -S interactive-hex-meshing -B .../build/Release -DTorch_DIR="$Torch_DIR"
cmake --build interactive-hex-meshing/build/Release -j8
18 / 22
Notes: Build is GPU-free. Caveats documented: GPU arch is pinned to sm_75 (Turing) — edit for your card; needs a writable checkout (libigl writes into its tree); a full run still needs a driver. The in-container-built binary also runs natively on this host's 4090, headless, exit 0.

## Slide 19
SECTION E — CHANGE TRACKING & DEPENDENCY MAP
Did we change the original CDM source? (items #8–9)
Yes — but small, additive, no algorithm changed. vs baseline d0a904a: +967 / −121 across 32 files
Three additive buckets:
  New CLI logic isolated in hex/src/cli/ (script runner + metrics) + thin RunFromScript() shims that drive the same code the GUI buttons do
  Surfaceless-Vulkan if (!headless) startup guards
  CPU device knob + CPU branches in the two .cu kernels
Parent repo (cli_hexmeshing) = pure addition (the whole cli_run/ folder)
Everything under Git on branch cli-runner; regenerate diff: git -C interactive-hex-meshing diff --stat d0a904a
19 / 22
Notes: Only 4 lines were ever deleted (a visibility move + a no-op revert). The one behavioral fix — writing the Stage-1 optimized polycube back after the optimizer thread joins — just makes headless match what the GUI already did each frame. This keeps future upstream merges low-risk and gives you a clean audit trail.

## Slide 20
SECTION E — CHANGE TRACKING & DEPENDENCY MAP
Dependency map: two questions, kept separate (item #12)
(V) Vulkan + X11 → only the GUI renderer. Remove it = headless (display-only for every stage)
(C) CUDA → the actual math (libtorch + 2 geomlib .cu kernels). Remove it = CPU-only, splits per stage
These are orthogonal: a stage can be headless-ready but still CUDA-bound
Evidence: static source trace + per-stage nvidia-smi (Slide 12)
20 / 22
Notes: "Does it need NVIDIA?" was conflating two things. Separating them is what made both headless and CPU-only tractable and let us answer the question stage-by-stage instead of all-or-nothing.

## Slide 21
SECTION F — WRAP-UP
Known gaps / what's left
Git push: all Weeks 1–3 committed locally on cli-runner, not pushed yet — by choice, one batch at week's end (the bare-binary Release upload goes with it)
CPU performance: correct today; serial kernels → ~6 min vs ~12 s GPU; at::parallel_for is the easy follow-on
Slim image GUI: slim base is headless-only; on-screen GUI needs the devel image
No remaining GPU-host blockers — every "pending a GPU host" item is now measured on the RTX 4090
21 / 22
Notes: Nothing here is a surprise or a blocker — these are deliberate trade-offs and clearly costed follow-ons, not unknowns.

## Slide 22
SECTION F — WRAP-UP
Bottom line + where the detail lives
A reviewer can: build (Docker or native) → run any stage or the full chain (GUI / headless / CPU) → verify with one smoke command → see exactly what changed in the source → know precisely which steps need the GPU
All validated on real hardware (RTX 4090)
Doc map:
BUILD.md · USAGE_AND_TESTS.md · HEADLESS.md · CPU_ONLY.md
DEPENDENCY_MAP.md · SOURCE_CHANGES.md · REPORT_LATEST.md
22 / 22
Notes: Close on the "no open questions" promise — the report set is report-grade and cross-linked, so anything on these slides can be traced to a document.

## Slide 23
APPENDIX — BACKUP DETAIL
Full run: the one-command GPU test
docker run --runtime=nvidia --gpus all --rm \
-e DISPLAY=$DISPLAY -e NVIDIA_DRIVER_CAPABILITIES=all -e HEX_LOCAL=1 \
-v /tmp/.X11-unix:/tmp/.X11-unix:rw -v "$(pwd)/output:/space/output" \
hexmesh-cli:latest ./cli_run/smoke_test.sh
Two flags that matter: NVIDIA_DRIVER_CAPABILITIES=all (lets the GPU driver into the container) and HEX_LOCAL=1 (run hex directly inside the image)
Do not also mount /usr/share/vulkan — it pulls host-only files and the run fails
Appendix · A1

## Slide 24
APPENDIX — BACKUP DETAIL
The 4-stage chain, by hand
./cli_run/run.sh deform <input.mesh|.hdf5> --headless # Stage 0
./cli_run/run.sh decompose <stage_0.hdf5> --headless # Stage 1
./cli_run/run.sh discretize <stage_1.hdf5> --headless # Stage 2
./cli_run/run.sh hexahedralize <stage_2.hdf5> --headless # Stage 3
Each stage writes output/runs/<example>/…; final stage → result.mesh + result_metrics.yaml
Parameters live in per-stage YAML under cli_run/configs/ (copy + edit to tune)
Appendix · A2